|  | E |
| --- | --- |
| International Union for the Protection of New Varieties of Plants |  |

| Technical Committee Sixty-First Session Geneva, October 20 and 21, 2025 Administrative and Legal Committee Eighty-Second Session Geneva, October 22, 2025 | SESSIONS/2025/4 Original: English Date: October 6, 2025 |
| --- | --- |

Meetings on Electronic Applications (EAM)

Document prepared by the Office of the Union

Disclaimer:  this document does not represent UPOV policies or guidance

# EXECUTIVE SUMMARY

This document reports on developments concerning UPOV e-PVP components since the sixtieth session of the Technical Committee (TC), the eighty-first session of the Administrative and Legal Committee (CAJ) and the fifty-eighth ordinary session of the Council.

UPOV e-PVP provides the following components to assist UPOV members in implementing the UPOV system of plant variety protection:

- UPOV PRISMA: online application tool for making applications to PVP Offices;

- UPOV e-PVP Administration Module: digitalized system for PVP offices to manage applications and grants, communicate with applicants and holders, publish information and transmit data to the PLUTO Database;

- UPOV e-PVP DUS Report Exchange Module: platform for PVP offices to exchange DUS reports;

- PLUTO database: information on plant varieties.

All the UPOV e-PVP modules have been launched and are currently operational.

In 2024, the number of submissions via UPOV PRISMA reached 1,964, reflecting a 6% increase compared to 2023.  The United Kingdom received the highest number of submissions, totaling 1,614 in 2024 compared to 1,562 in 2023.  The number of paying submissions corresponded to 1,496, representing a 7.6% increase compared to 1,390 in 2023.  It should be noted that when submissions are made for plant breeders’ rights and for national listing for the same variety in a UPOV member, there is only one paying submission.  The use of UPOV PRISMA declined by 8% during the first nine months of 2025 compared to the same period last year.  The projections in the 2024-2025 budget anticipated an increase of 20% of the paying applications using UPOV PRISMA.  One of the initiatives in the UPOV Resources Strategy (document C/59/16) that would be considered by the Consultative Committee and the Council in October 2025 is enhancing the accuracy of income forecasts from non-contribution sources to support better financial planning and decision making.

There has been positive feedback from both users and PVP Offices highlighting its benefits and advantages.  At the same time, user feedback has indicated that some functionalities could be improved to increase the user-friendliness of the tool, which in turn could lead to increased use.  The next versions of UPOV PRISMA (Version 2.12 and 3.0) will include features to enhance its attractiveness.  To promote UPOV PRISMA, bilateral meetings with users and PVP Offices are being organized, and webinars on the use of UPOV PRISMA have been launched in cooperation with PVP authorities.  To increase the use of UPOV PRISMA, investments are needed for additional promotion activities, including training, workshops, and engagement with UPOV members, users and stakeholders.  It is not only the responsibility of the Office of the Union to promote the benefits of UPOV PRISMA.  It is equally important that UPOV members take ownership of UPOV PRISMA and actively promote it within their own breeders’ and stakeholders’ communities.  Support and engagement from international, regional and national breeders’ organizations as well as individual breeders, are also essential for the promotion of UPOV PRISMA.

There is an increasing number of UPOV members interested in using the DUS Report Exchange Module.  The actual use of the tool has increased since a new version was deployed in April 2025, bringing the number of requests to 219.  This development demonstrates the potential the DUS Report Exchange Module has to facilitate cooperation between members in DUS testing.

Members (Mexico, Nigeria, Ghana) and observers (Lao People’s Democratic Republic and the African Regional Intellectual Property Organization (ARIPO)) have shown interest in using the UPOV e-PVP Administration Module.  Before committing to the implementation of the UPOV e-PVP Administration Module, authorities require time to assess their options and determine if customization is necessary.  The United Kingdom launched a customized version of the UPOV e-PVP Administration Module in April 2025.  A proposal to set up a fee scheme for the maintenance and development of the Administration Module will be considered by the Consultative Committee at its session in October 2025.

The structure of this document is as follows:

EXECUTIVE SUMMARY	1

BACKGROUND	3

DEVELOPMENTS	3

Fourth Meeting on Electronic Applications (“EAM/4 meeting”) in October 2024	3

Administrative and Legal Committee (CAJ) in October 2024	3

Fifth Meeting on Electronic Applications (“EAM/5 meeting”) in March 2025	3

Use of UPOV PRISMA (as of August 31, 2025)	3

Launch of Version 2.10 – Phase 2 (November 2024)	5

Crop coverage	5

Functionalities	5

Launch of Version 2.11 (April – June 2025)	5

Functionalities	5

New Authorities	5

Use of UPOV e-PVP	5

Other UPOV PRISMA developments	6

Form Synchronization	6

Plans for UPOV PRISMA	7

Release of Version 2.12	7

New Authorities	7

Release of Version 3.0	7

Crop Coverage	8

Functionalities	8

Plans for UPOV e-PVP	8

Financing UPOV e-PVP	8

joining requirements	9

Sixth meeting on electronic applications (EAM/6)	9

# BACKGROUND

The background and previous developments concerning EAM meetings are reported in document SESSIONS/2024/4 “Meetings on Electronic Applications (EAM)”.

# DEVELOPMENTS

## Fourth Meeting on Electronic Applications (“EAM/4 meeting”) in October 2024

The fourth Meeting on Electronic Applications (“EAM/4 meeting”) was held via electronic means on October 22, 2024.  The report of the meeting is provided in document EAM/4/6 available at: https://www.upov.int/edocs/mdocs/upov/en/eam_4/eam_4_6.pdf.

## Administrative and Legal Committee (CAJ) in October 2024

The Administrative and Legal Committee (CAJ), at its eighty-first session, held on October 23, 2025, noted the information provided in document SESSIONS/2024/4 in relation to recent developments concerning Meetings on Electronic Applications (see document CAJ/81/7 “Report”, paragraphs 55 and 56).

## Fifth Meeting on Electronic Applications (“EAM/5 meeting”) in March 2025

The fifth Meeting on Electronic Applications (“EAM/5 meeting”) was held via electronic means on March 17, 2025.  The report of the meeting is provided in document EAM/5/3 available at: https://www.upov.int/edocs/mdocs/upov/en/eam_5/eam_5_3.pdf.

## Use of UPOV PRISMA (as of August 31, 2025)

Number of submissions via UPOV PRISMA

|  | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | 2023 | 2024 | 2025 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| January | 1 | - | 7 | 18 | 107 | 232 | 206 | 235 | 173 |
| February | - | 3 | 9 | 5 | 107 | 95 | 107 | 122 | 86 |
| March | 2 | 3 | 6 | 21 | 67 | 121 | 54 | 42 | 87 |
| April | - | 3 | 22 | 11 | 105 | 96 | 102 | 74 | 83 |
| May | 1 | 1 | 33 | 11 | 65 | 67 | 123 | 77 | 91 |
| June | - | 7 | 10 | 18 | 819 | 78 | 59 | 94 | 50 |
| July | - | 7 | 3 | 9 | 58 | 83 | 57 | 94 | 92 |
| August | - | 1 | 7 | 11 | 379 | 435 | 442 | 460 | 406 |
| September | 3 | 8 | 16 | 29 | 154 | 91 | 104 | 112 | 131 |
| October | 1 | 19 | 29 | 16 | 68 | 53 | 58 | 94 |  |
| November | 3 | 16 | 26 | 41 | 407 | 353 | 341 | 333 |  |
| December | 3 | 9 | 51 | 32 | 174 | 204 | 220 | 227 |  |
| Total | 14 | 77 | 219 | 222 | 2,509 | 1,907 | 1,873 | 1,964 |  |

Number of submissions by participating Authority in UPOV PRISMA

| Authority |  |  | Number of submissions in UPOV PRISMA in: |  |  |  |  |  |  | Total number of submissions in UPOV PRISMA (as of end 2024) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | 2023 | 2024 |  |
| African Intellectual Property Organization (OAPI) | OA |  |  | 3 | 1 |  | 2 |  |  | 6 |
| Argentina* | AR |  |  |  |  |  |  |  |  | 0 |
| Australia | AU | 2 | 10 | 17 | 36 | 27 | 15 | 17 | 21 | 145 |
| Bolivia (Plurinational State of)* | BO |  |  | 2 |  |  |  |  |  | 2 |
| Canada | CA |  | 6 | 27 | 17 | 24 | 46 | 56 | 46 | 222 |
| Chile | CL | 3 |  | 3 | 1 | 9 | 3 |  |  | 19 |
| China | CN |  |  |  |  |  |  |  |  | 0 |
| Colombia | CO |  |  | 4 | 2 | 4 | 1 |  | 4 | 15 |
| Costa Rica | CR |  |  | 4 | 1 | 2 |  |  |  | 7 |
| Dominican Republic | DO |  |  | 2 | 2 | 4 | 3 |  |  | 11 |
| Ecuador | EC |  |  |  | 2 | 4 | 1 | 1 |  | 8 |
| European Union | QZ |  | 8 | 38 | 13 | 123 | 89 | 78 | 69 | 418 |
| France | FR |  |  | 20 | - | 4 | 3 | 2 | 12 | 41 |
| Georgia | GE |  |  | 2 | 1 | 3 | 1 | 3 | 2 | 12 |
| Kenya | KE |  | 13 | 6 | 14 | 14 | 26 | 23 | 25 | 121 |
| Morocco | MA |  |  |  |  | 7 | 4 |  |  | 11 |
| Mexico | MX |  | 7 | 7 | 13 | 13 | 25 | 17 | 12 | 94 |
| Netherlands (Kingdom of the) | NL | 1 | 8 | 12 | 6 | 1 | 2 |  | 3 | 33 |
| New Zealand | NZ | 5 | 3 | 8 | 5 | 18 | 7 | 7 | 8 | 61 |
| Norway | NO | 1 |  | 5 | 7 | 6 | 6 | 1 | 1 | 27 |
| Paraguay* | PY |  |  |  |  |  |  |  |  | 0 |
| Peru | PE |  |  |  | 2 | 3 | 1 |  | 1 | 7 |
| Republic of Moldova | MD |  |  | 2 |  |  |  |  | 1 | 3 |
| Republic of Korea | KR |  |  | 1 | 1 |  |  |  |  | 2 |
| Saint Vincent and the Grenadines | VC |  |  |  |  |  |  |  |  | 0 |
| Serbia | RS |  |  | 2 | 1 | 3 |  |  | 28 | 34 |
| South Africa | ZA |  | 2 | 3 | 2 | 12 | 17 | 24 | 20 | 80 |
| Sweden | SE |  |  | 1 |  |  |  |  |  | 1 |
| Switzerland | CH | 2 | 3 | 4 | 16 | 13 | 9 | 6 | 3 | 56 |
| Trinidad and Tobago | TT |  |  |  |  |  |  |  |  | 0 |
| Tunisia | TN |  | 2 | 4 |  | 1 |  |  |  | 7 |
| Türkiye | TR |  | 6 | 23 | 54 | 65 | 63 | 57 | 52 | 320 |
| United Kingdom | GB |  | 3 | 18 | 22 | 2,138 | 1,557 | 1,562 | 1,614 | 6,914 |
| United Republic of Tanzania | TZ |  |  |  |  |  |  |  |  | 0 |
| United States of America | US |  | 6 | 1 | 3 | 5 | 26 | 18 | 39 | 98 |
| Uruguay | UY |  |  |  |  | 6 |  |  |  | 6 |
| Viet Nam | VN |  |  |  |  |  |  | 1 | 3 | 4 |
| Total: | 37 | 14 | 77 | 219 | 222 | 2,509 | 1,907 | 1,873 | 1,964 | 8,785 |
| Total paying submissions | 37 | 14 | 0 | 0 | 198 | 2,053 | 1,457 | 1,390 | 1,496 | 6,608 |

*Until required information is provided, applicants will not be able to submit application data

## Launch of Version 2.10 – Phase 2 (November 2024)

UPOV PRISMA Version 2.10 – Phase 2, incorporating the following developments, was deployed on November 18, 2024.

### Crop coverage

It is possible to apply in China for the following crops/species (in addition to Lettuce):

| Common Name | Botanical Name | UPOV TG |
| --- | --- | --- |
| Soya bean | Glycine max (L.) Merrill | TG/80/7 |
| Kiwifruit | Actinidia Lindl. | TG/98/7 Rev.2 |
| Sunflower | Helianthus annuus L. | TG/81/7 |
| Tomato | Solanum lycopersicum L. | TG/44/12 |
| Hot pepper | Capsicum annuum L | TG/76/9 |
| Anthurium | Anthurium Schott | TG/86/6 |
| Guzmania | Guzmania Ruiz et Pav. | TG/182/4 |
| Cucumber | Cucumis sativus L. | TG/61/7 Rev.3 |
| Melon | Cucumis melo L. | TG/104/5 Rev.2 |

### Functionalities

To improve the user experience with the bulk upload functionality, users can now receive a consolidated invoice for all application data transferred during a bulk upload process.

## Launch of Version 2.11 (April – June 2025)

UPOV PRISMA Version 2.11, incorporating the following developments, was deployed in April 2025.

### Functionalities

Support for conservation varieties and amateur vegetables is available for the United Kingdom.

Application forms have been updated for China, Kenya, and Morocco.

A link to the UPOV e-PVP Administration Module for the United Kingdom is provided:  after submitting your application data, you can monitor its status at: https://amm.upovepvp.upov.int/

### New Authorities

As from June 2025, it is possible to apply to ARIPO (African Regional Intellectual Property Organization) using UPOV PRISMA for all crops and species.

A full list of the crop coverage can be found in the UPOV PRISMA webpage:  https://www.upov.int/upovprisma.

### Use of UPOV e-PVP

On November 28, 2023, the first application was filed via UPOV PRISMA to the Administration Module administered by the PVP Office of Viet Nam.  As of February 28, 2025, three more applications were filed via UPOV PRISMA and transferred to the Administration Module using UPOV PRISMA.

On April 22, 2025, the United Kingdom started using the Administration Module.

On August 19, 2025, the data migration was completed for all varieties except the EU transfer ones.

Since the EAM/5 meeting, 12 more authorities have been using the DUS Report Exchange Module increasing the number of authorities to 14 UPOV members and one future UPOV Member:

- Brazil

- Canada

- Chile

- European Union

- Japan

- Mexico

- Morocco

- Netherlands (Kingdom of the)

- New Zealand

- Türkiye

- United Kingdom

- United States of America

- Uruguay

- Viet Nam

- African Regional Intellectual Property Organization (ARIPO)

The actual use of the DUS Report Exchange Module has increased since a new version was deployed in April 2025, bringing the number of requests to 219.

## Other UPOV PRISMA developments

Promotion and training

Feedback on UPOV PRISMA from PVP Offices and users showed that the understanding of the tool and how to use it could be improved.  For this reason, the Office of the Union organized a series of webinars on how to make applications using UPOV PRISMA.  The webinars were cohosted by UPOV and relevant members, and participation was open to the public.

| Webinars | Participants | Date |
| --- | --- | --- |
| How to make applications to the United States of America | 56 | November 25, 2024 |
| How to make applications to Türkiye | 102 | November 27, 2024 |
| How to make applications to Australia and New Zealand | 52 | February 17, 2025 |
| UPOV PRISMA: Beneficios para la protección de variedades vegetales en México y América Latina | 259 | July 2, 2025 |

In February 2025, the Office of the Union requested all the participating authorities to review the current PVP Office Procedures.  Fourteen (14) authorities have proposed to update their PVP Office Procedures.

In September 2025, the Office of the Union conducted a workshop titled “How can breeders support the development of UPOV PRISMA” with representatives from ISF, CIOPORA, and CropLife International. The following actions were suggested:

- Provide one-time financial support under specified conditions.

- Establish a task force for participating authorities to share feedback and increase engagement.

- Expand UPOV PRISMA support to National Listing when feasible.

- Request breeder associations to collect user feedback and report it to UPOV/Authority.

- Publish articles in Seed magazine.

- Distribute a feedback survey to all UPOV PRISMA users.

- Broaden the UPOV PRISMA User Task Force group to include more companies (other UPOV PRISMA customers).

- Support the development of a core set of questions per crop that pilot participating authorities can use, with additional questions as required, to improve application copying and harmonization.

### Form Synchronization

It is essential that the most recent version of forms is provided to the UPOV PRISMA Team for implementation in UPOV PRISMA.  Updated forms ensure that the data submitted by users is complete and mitigates the need for revisions due to any missing information.

Maintaining up-to-date synchronization between the PVP Offices and their most recent forms is essential.  Therefore, it is advised to promptly inform the UPOV PRISMA Team of any alterations in application forms or technical questionnaires once implemented.  The UPOV Office will undertake an annual verification with the UPOV PRISMA focal points to ensure the application forms in UPOV PRISMA are up to date.

In order to achieve and maintain synchronization of Technical Questionnaires (TQs) between UPOV PRISMA and the Community Plant Variety Office of the European Union (CPVO), the following projects have been agreed with the CPVO:

- Project 1:	“Audit” (current issues/ states of affairs) for exchange of data between UPOV PRISMA and CPVO in both directions (Status: completed);

- Project 2:	Part A: Resolving current issues; Part B: Synchronizing changes by UPOV/CPVO (Status: ongoing on the basis of information provided in Project 1);

- Project 3:	Implementation of Project 2 outcome: Bi-directional exchange of application data (lettuce, tomato, rose) (Status: ongoing on the basis of information provided in Project 1);

- Project 4:	Bulk upload of Maize applications from UPOV to CPVO (Status: ongoing on the basis of information provided in Project 1); and

- Project 5:	“Transitional arrangements”, to communicate to applicants about the situations in which they can use UPOV PRISMA for applications at the CPVO and the measures that need to be taken until all issues have been resolved (Status: ongoing).

The CPVO and UPOV are discussing priorities in relation to the above projects, taking into account the available resources.

As the update of the forms can occur between two releases, the following application forms have been updated in April 2025 and September 2025, and the UPOV PRISMA users have been notified:

- China

- Kenya

- Morocco

- United States of America

## Plans for UPOV PRISMA

### Release of Version 2.12

It is planned to release Version 2.12 of UPOV PRISMA in Quarter 4, 2025.

### New Authorities

It will be possible to apply to Ghana and Nigeria using UPOV PRISMA for all crops and species, and to Japan for 154 crops in Quarter 4, 2025.

It will be possible to transfer national listing applications to Türkiye using UPOV PRISMA.

### Release of Version 3.0

It is planned to release Version 3.0 of UPOV PRISMA in 2026.

### Crop Coverage

China:

| Morchella | Morchella Dill. ex Pers. | National TG |
| --- | --- | --- |

Morocco:

| Tomato Rootstocks | Solanum habrochaites S. Knapp & D.M. Spooner; Solanum lycopersicum L. x Solanum habrochaites S. Knapp & D.M. Spooner; Solanum lycopersicum L. x Solanum peruvianum (L.) Mill.; Solanum lycopersicum L. x Solanum cheesmaniae (L. Ridley) Fosberg; Solanum pimpinellifolium L. x Solanum habrochaites S. Knapp & D.M. Spooner | TG/294/1 Rev.3 |
| --- | --- | --- |

The coverage for Serbia will be increased to include sunflower (Helianthus annuus L.).

### Functionalities

The following functionalities are planned to be introduced in Version 3.0:

- Migration of UPOV PRISMA to the cloud;

- Bulk invoice upon request;

- Notification/alert to users when a change is made to the application form or the technical questionnaire of the United Kingdom;

- Restrictions on the list of crops that can be filed through UPOV PRISMA for National listing in the United Kingdom and the Netherlands (Kingdom of the));

- PDF accessibility: all elements should be tagged and follow a proper reading order;

- Implement the new screen design for Start New Application and Copy Application;

- Improve user management functionality;

- Add a “floating” menu for chapters in the generated form page; and

- Bulk upload improvements: Use of APIs.

## Plans for UPOV e-PVP

The office of the Union has been in contact with the following authorities to explore the possibility of using the Admin Module:

- African Regional Intellectual Property Organization (ARIPO)

- Ghana

- Lao People’s Democratic Republic

- Mexico

- Nigeria

Timelines, cost coverage and resource implications are being discussed.

The applicant interface is undergoing enhancements:

- Email notifications will be issued to all relevant parties, including the PVP office.

- An improved, user-friendly search function will enable users to efficiently locate their varieties.

# Financing UPOV e-PVP

Document CC/105/4 “UPOV e-PVP development and financing” provides an overview on the possible ways forward to finance UPOV e-PVP.  Presently, UPOV e-PVP is financed by fees from the users of UPOV PRISMA and PLUTO, funds in trust from Japan and the Netherlands (Kingdom of the), and the UPOV regular budget.

In order to continue providing support to develop customization and maintain the standard modules, the UPOV Office will liaise with PVP Offices and users to promote the use of UPOV e-PVP, which will generate increased revenues.  The proposal to set up a fee scheme for the maintenance and development of the Administration Module will be considered by the Consultative Committee at its session in October 2025.

# joining requirements

The UPOV e-PVP Administration Module and DUS Report Exchange Module are available for all UPOV members.

The proposal to provide access to the UPOV e-PVP platform during a trial period of three years, for future UPOV members having already received a positive advice from the UPOV Council on the conformity of their legislation with the UPOV Convention, was approved by the Council at its ordinary session in October 2024.

# Sixth meeting on electronic applications (EAM/6)

The sixth meeting of the EAM (EAM/6) will be organized as a hybrid meeting (physical/virtual means) on October 21, 2025.

[End of document]

[Suite de la note de la page précédente]

[Suite de la note page suivante]